### Chapter 6

### Initiating and Planning Systems

### Development Projects

# True-False Questions

| 1. | Proper and insightful project planning, including determining project scope as well as identifying project activities, can easily reduce time in later project phases. Answer: True Difficulty: Med Reference: p. 164 |
| --- | --- |
| 2. | The objective of project initiation and planning is to transform a vague system request document into a tangible project description. Answer: True Difficulty: Hard Reference: p. 164 |
| 3. | Project initiation focuses on activities that will help organize a team to conduct project planning. Answer: True Difficulty: Med Reference: p. 165 |
| 4. | Project planning focuses on defining clear, discrete tasks and the work needed to complete each task. Answer: True Difficulty: Med Reference: p. 166 |
| 5. | The objective of the project planning process is the development of a Baseline Project Plan and a Statement of Work. Answer: True Difficulty: Med Reference: p. 166 |
| 6. | The Statement of Work clearly outlines the objectives and constraints of the project for the development group. Answer: False Difficulty: Med Reference: p. 166 |
| 7. | The major outcomes and deliverables from project initiation and planning are the Baseline Project Plan and the Statement of Work. Answer: True Difficulty: Med Reference: p. 166 |
| 8. | The Systems Service Request reflects the best estimate of the project’s scope, benefits, costs, risks, and resource requirements, given the current understanding of the project. Answer: False Difficulty: Med Reference: p. 166 |
| 9. | The Explanation of Services is a short document prepared for the customer that describes what the project will deliver and outlines all work required to complete the project. Answer: False Difficulty: Med Reference: p. 167 |
| 10. | The Statement of Work is a document prepared for the customer during project initiation and planning that describes what the project will deliver and outlines generally at a high level all work required to complete the project. Answer: True Difficulty: Med Reference: p. 167 |
| 11. | The Statement of Work can be used as the basis of a formal contractual agreement outlining firm deadlines, costs, and specifications. Answer: True Difficulty: Easy Reference: p. 167 |
| 12. | Assessing project feasibility is a required activity for all information systems projects. Answer: True Difficulty: Easy Reference: p. 168 |
| 13. | The culmination of the feasibility analyses form the business case that justifies the expenditure of resources on the project. Answer: True Difficulty: Med Reference: p. 168 |
| 14. | Economic feasibility is the process of identifying the financial benefits and costs associated with a development project. Answer: True Difficulty: Easy Reference: p. 168 |
| 15. | During project initiation and planning, you should be able to precisely define all benefits and costs related to a particular project. Answer: False Difficulty: Med Reference: p. 168 |
| 16. | Opening new markets and increasing sales opportunities is a tangible benefit. Answer: True Difficulty: Med Reference: p. 170 |
| 17. | Increased flexibility is an intangible benefit. Answer: False Difficulty: Med Reference: p. 170 |
| 18. | Improvement of management planning and control is a tangible benefit. Answer: True Difficulty: Med Reference: p. 170 |
| 19. | Competitive necessity, more timely information, and improved organizational planning are intangible benefits. Answer: True Difficulty: Med Reference: p. 171 |
| 20. | Site preparation is an example of a one-time cost. Answer: True Difficulty: Easy Reference: p. 171 |
| 21. | During project initiation and planning, potential tangible benefits may have to be considered intangible. Answer: True Difficulty: Med Reference: p. 171 |
| 22. | Intangible benefits are benefits associated with project start-up, development, or system start-up. Answer: False Difficulty: Med Reference: p. 171 |
| 23. | Variable costs are costs resulting from the ongoing evolution and use of a system. Answer: False Difficulty: Med Reference: p. 172 |
| 24. | Disruption to the rest of the organization is an example of a procurement cost. Answer: False Difficulty: Hard Reference: p. 172 |
| 25. | Management, operation, and planning personnel are examples of start-up costs. Answer: False Difficulty: Hard Reference: p. 172 |
| 26. | Fixed costs are costs that are billed or incurred at a regular interval and usually at a fixed rate. Answer: True Difficulty: Easy Reference: p. 172 |
| 27. | Anticipating and controlling user changes is a guideline for better cost estimating. Answer: True Difficulty: Med Reference: p. 172 |
| 28. | The time value of money compares present cash outlays to future expected returns. Answer: True Difficulty: Med Reference: p. 174 |
| 29. | Because many projects may be competing for the same investment dollars and may have different useful life expectancies, all costs and benefits must be viewed in relation to their present rather than future value when comparing investment options. Answer: True Difficulty: Hard Reference: p. 174 |
| 30. | Using a discount rate of 10 percent, the present value of a $2,500 benefit received 5 years from now is $1,552.30. Answer: True Difficulty: Med Reference: p. 174 |
| 31. | Using a discount rate of 14 percent, the present value of a $10,000 benefit received 5 years from now is $5,500.49. Answer: False Difficulty: Med Reference: p. 174 |
| 32. | Using a discount rate of 12 percent, the present value of a $50,500 benefit received 2 years from now is $39,859.69. Answer: False Difficulty: Med Reference: p. 174 |
| 33. | The objective of ROI analysis is to discover at what point cumulative benefits equal costs. Answer: False Difficulty: Med Reference: p. 175 |
| 34. | If the NPV of all costs is $100,000 and the NPV of all benefits is $170,000, then the ROI would be 35 percent. Answer: False Difficulty: Med Reference: p. 175 |
| 35. | If the NPV of all benefits is $150,000 and the NPV of all costs is $125,000, then the ROI is 15 percent. Answer: False Difficulty: Med Reference: p. 175 |
| 36. | If the NPV of all benefits is $2,500,000 and the NPV of all costs are $1,000,000 then the ROI is 10 percent. Answer: False Difficulty: Med Reference: p. 175 |
| 37. | Most techniques for analyzing economic feasibility employ the time value of money concept. Answer: True Difficulty: Med Reference: p. 176 |
| 38. | Fulfillment feasibility is the process of examining the likelihood that the project will attain its desired objectives. Answer: False Difficulty: Med Reference: p. 180 |
| 39. | The goal of operational feasibility is to understand the degree to which a proposed system will likely solve the business problems or take advantage of opportunities. Answer: True Difficulty: Med Reference: p. 180 |
| 40. | Generally speaking, legal and contractual feasibility is a greater consideration if your organization has historically used an outside organization for specific systems or services that you now are considering handling yourself. Answer: True Difficulty: Med Reference: p. 181 |
| 41. | The construction of an information system can have political ramifications. Answer: True Difficulty: Easy Reference: p. 181 |
| 42. | All information collected during project initiation and planning is collected and organized into a document called the Baseline Project Plan. Answer: True Difficulty: Med Reference: p. 181 |
| 43. | Referencing the Management Issues section of the Baseline Project Plan, the communication plan provides a description of the team member roles and reporting relationships. Answer: False Difficulty: Hard Reference: p. 182 |
| 44. | A walkthrough is a peer group review of any product created during the systems development process. Answer: True Difficulty: Med Reference: p. 185 |
| 45. | Referencing a walkthrough, the maintenance oracle ensures that the work product adheres to organizational technical standards. Answer: False Difficulty: Hard Reference: p. 186 |
| 46. | Referencing a walkthrough, the coordinator reviews the work product in terms of future maintenance activities. Answer: False Difficulty: Med Reference: p. 186 |
| 47. | Referencing a walkthrough, the user makes sure that the work product meets the needs of the project’s customers. Answer: True Difficulty: Easy Reference: p. 186 |
| 48. | The project initiation and planning process for an Internet-based electronic commerce application is similar to the process followed for other applications. Answer: True Difficulty: Med Reference: p. 189 |
| 49. | Web-based system costs include platform costs, content and service, and marketing. Answer: True Difficulty: Med Reference: p. 189 |
| 50. | A firewall server is an example of a content and service web-based system cost. Answer: False Difficulty: Med Reference: p. 189 |

# Multiple Choice Questions

| 51. | As a rule of thumb estimate, what percentage of the entire development effort should be devoted to the project initiation and planning process? a. between 10 and 20 percent b. less than 5 percent c. less than 10 percent d. between 20 and 30 percent Answer: a Difficulty: Med Reference: p. 164 |
| --- | --- |
| 52. | Activities designed to assist in organizing a team to conduct project planning is the focus of: a. project planning b. project identification and selection c. project initiation d. analysis Answer: c Difficulty: Med Reference: p. 165 |
| 53. | Which of the following is not an element of project initiation? a. establishing management procedures b. dividing the project into manageable tasks c. establishing a relationship with the customer d. establishing the project initiation team Answer: b Difficulty: Med Reference: p. 166 |
| 54. | How is project planning distinct from general information systems planning? a. General information systems planning focuses on assessing the information systems needs of the entire organization. b. Project planning focuses on assessing the information systems needs of the entire organization. c. General information systems planning focuses on defining clear, discrete activities and the work needed to complete each activity within a single project. d. Project planning focuses on defining discrete activities needed to complete all projects. Answer: a Difficulty: Med Reference: p. 166 |
| 55. | The objective of the project planning process is: a. the development of a Baseline Project Plan and Statement of Work b. the development of a Systems Service Request c. the development of entity relationship diagrams d. the development of transitional operations plans Answer: a Difficulty: Med Reference: p. 166 |
| 56. | Which of the following is an element of project planning? a. establishing management procedures b. establishing a relationship with the customer c. estimating resources and creating a resource plan d. establishing the project management environment and project workbook Answer: b Difficulty: Med Reference: p. 166 |
| 57. | The Baseline Project Plan: a. contains all information collected and analyzed during project initiation and planning b. specifies detailed project activities for the next life cycle phase, analysis, and less detail for subsequent project phases c. is used by the project selection committee to help decide if the project should be accepted, redirected, or canceled d. all of the above Answer: d Difficulty: Med Reference: p. 166 |
| 58. | A major outcome and deliverable from the project initiation and planning phase that contains the best estimate of a project’s scope, benefits, costs, risks, and resource requirements defines the: a. Baseline Project Plan b. Information Systems Plan c. Mission Statement d. Statement of Work Answer: a Difficulty: Med Reference: p. 166 |
| 59. | The justification for an information system, presented in terms of the tangible and intangible economic benefits and costs, and the technical and organizational feasibility of the proposed system best defines: a. Baseline Project Plan b. Information Systems Plan c. Business Case d. Statement of Work Answer: c Difficulty: Med Reference: p. 166 |
| 60. | The Statement of Work: a. is a short document prepared for the customer that describes what the project will deliver and outlines all work required to complete the project b. is useful for ensuring that both you and your customer gain a common understanding of the project c. is a very easy document to create because it typically consists of a high-level summary of the BPP information d. all of the above Answer: d Difficulty: Med Reference: p. 167 |
| 61. | A document prepared for the customer during project initiation and planning that describes what the project will deliver and outlines generally at a high level all work required to complete the project is the: a. Information Systems Plan b. Statement of Work c. Mission Statement d. Baseline Project Plan Answer: b Difficulty: Med Reference: p. 167 |
| 62. | To identify the financial benefits and costs associated with the development project is the purpose of: a. economic feasibility b. technical feasibility c. operational feasibility d. schedule feasibility Answer: a Difficulty: Med Reference: p. 168 |
| 63. | Tangible benefits would include: a. improved organizational planning b. ability to investigate more alternatives c. improved asset control d. lower transaction costs Answer: d Difficulty: Med Reference: p. 170 |
| 64. | Cost reduction and avoidance, error reduction, and increased flexibility are examples of: a. intangible benefits b. qualitative benefits c. tangible benefits d. legal and contractual benefits Answer: c Difficulty: Med Reference: p. 170 |
| 65. | A savings of $3,000 resulting from a data entry error correction would most likely be classified as a(n): a. intangible benefit b. qualitative benefit c. tangible benefit d. operational benefit Answer: c Difficulty: Med Reference: p. 170 |
| 66. | A benefit derived from the creation of an information system that can be measured in dollars and with certainty is a(n): a. intangible benefit b. qualitative benefit c. tangible benefit d. operational benefit Answer: c Difficulty: Med Reference: p. 170 |
| 67. | The reduction of waste creation is an example of a(n): a. intangible benefit b. qualitative benefit c. tangible benefit d. operational benefit Answer: a Difficulty: Med Reference: p. 171 |
| 68. | A cost associated with an information system that can be measured in dollars and with certainty is referred to as a(n): a. economic cost b. tangible cost c. intangible cost d. one-time cost Answer: b Difficulty: Med Reference: p. 171 |
| 69. | Which of the following would be classified as a tangible cost? a. loss of customer goodwill b. cost of hardware c. employee morale d. operational inefficiency Answer: b Difficulty: Med Reference: p. 171 |
| 70. | Capital costs, management and staff time, and consulting costs are examples of: a. project-related costs b. operating costs c. start-up costs d. procurement costs Answer: d Difficulty: Hard Reference: p. 172 |
| 71. | Rental of space and equipment, system maintenance costs, and asset depreciation are examples of: a. project-related costs b. operating costs c. start-up costs d. procurement costs Answer: b Difficulty: Hard Reference: p. 172 |
| 72. | Which of the following would be classified as an intangible cost? a. hardware costs b. labor costs c. employee morale d. operational costs Answer: c Difficulty: Med Reference: p. 171 |
| 73. | A cost associated with project startup and development or system startup refers to a(n): a. recurring cost b. one-time cost c. incremental cost d. infrequent cost Answer: b Difficulty: Med Reference: p. 171 |
| 74. | A cost associated with an information system that cannot be easily measured in terms of dollars or with certainty refers to: a. economic cost b. tangible cost c. intangible cost d. one-time cost Answer: c Difficulty: Med Reference: p. 171 |
| 75. | A cost resulting from the ongoing evolution and use of a system refers to a(n): a. recurring cost b. one-time cost c. incremental cost d. frequent cost Answer: a Difficulty: Med Reference: p. 172 |
| 76. | Application software maintenance, new software and hardware leases, and incremental communications are examples of: a. recurring costs b. one-time costs c. incremental costs d. frequent costs Answer: a Difficulty: Med Reference: p. 172 |
| 77. | The concept of comparing present cash outlays to future expected returns best defines: a. cost/benefit analysis b. internal rate of return c. time value of money d investment return analysis Answer: c Difficulty: Med Reference: p. 174 |
| 78. | The rate of return used to compute the present value of future cash flows refers to: a. discount rate b. investment rate c. transfer rate d. future cash flow rate Answer: a Difficulty: Med Reference: p. 174 |
| 79. | The current value of a future cash flow is referred to as its: a. future value b. present value c. investment value d. discount rate Answer: b Difficulty: Med Reference: p. 174 |
| 80. | The analysis technique that uses a discount rate determined from the company’s cost of capital to establish the present value of a project is commonly called: a. return on investment (ROI) b. break-even analysis (BEA) c. net present value (NPV) d. future value (FV) Answer: c Difficulty: Med Reference: p. 177 |
| 81. | The ratio of the net cash receipts of the project divided by the cash outlays of the project, enabling tradeoff analysis to be made between competing projects is often referred to as: a. return on investment (ROI) b. break-even analysis (BEA) c. net present value (NPV) d. future value (FV) Answer: a Difficulty: Med Reference: p. 177 |
| 82. | The analysis technique that finds the amount of time required for the cumulative cash flow from a project to equal its initial and ongoing investment is referred to as: a. return on investment (ROI) b. break-even analysis (BEA) c. net present value (NPV) d. future value (FV) Answer: b Difficulty: Med Reference: p. 177 |
| 83. | To gain an understanding of the organization’s ability to construct the proposed system is the purpose of: a. operational feasibility b. schedule feasibility c. technical feasibility d. political feasibility Answer: c Difficulty: Med Reference: p. 177 |
| 84. | An assessment of the development group’s understanding of the possible target hardware, software, and operating environments, system size, complexity, and the group’s experience with similar systems should be included as part of: a. technical feasibility b. political feasibility c. operational feasibility d. schedule feasibility Answer: a Difficulty: Med Reference: p. 177 |
| 85. | When conducting a technical risk assessment, which of the following is true? a. A project has a greater likelihood of experiencing unforeseen technical problems when the development group lacks knowledge related to some aspect of the technology environment. b. Large projects are riskier than small projects. c. Successful IS projects require active involvement and cooperation between the user and development groups. d. all of the above Answer: d Difficulty: Med Reference: pp. 178-179 |
| 86. | Which of the following is an example of a web-based content and service cost? a. web project manager b. firewall server c. advertising sales staff d. promotions Answer: a Difficulty: Hard Reference: p. 189 |
| 87. | A new system or the renovation of existing systems, user perceptions, and management commitment to the system are examples of which of the following risk factors? a. development group b. project structure c. project size d. user group Answer: b Difficulty: Hard Reference: p. 178 |
| 88. | The number of members on the project team, project duration, and the number of organizational departments involved in the project are examples of which of the following risk factors? a. development group b. project structure c. project size d. user group Answer: c Difficulty: Med Reference: p. 178 |
| 89. | To gain an understanding of the likelihood that all potential time frame and completion date schedules can be met and that meeting these dates will be sufficient for dealing with the needs of the organization is the purpose of: a. schedule feasibility b. operational feasibility c. technical feasibility d. political feasibility Answer: a Difficulty: Med Reference: p. 180 |
| 90. | The process of assessing potential legal and contractual ramifications due to the construction of a system refers to: a. technical feasibility b. legal and contractual feasibility c. economic feasibility d. operational feasibility Answer: b Difficulty: Med Reference: p. 180 |
| 91. | To gain an understanding of how key stakeholders within the organization view the proposed system is the purpose of: a. technical feasibility b. legal and contractual feasibility c. political feasibility d. operational feasibility Answer: c Difficulty: Med Reference: p. 181 |
| 92. | During project initiation and planning, the most crucial element of the design strategy is: a. the physical design statement b. the system’s scope c. the identification of the business mission d. the logical design statement Answer: b Difficulty: Med Reference: p. 183 |
| 93. | A peer group review of any product created during the system development process refers to: a. walkthrough b. feasibility assessment c. joint application discussion d. product evaluation Answer: a Difficulty: Med Reference: p. 185 |
| 94. | At a walkthrough meeting, the person who plans the meetings and facilitates a smooth meeting process is referred to as the: a. presenter b. coordinator c. standards bearer d. maintenance oracle Answer: b Difficulty: Med Reference: p. 186 |
| 95. | At a walkthrough meeting, the person (or group) who ensures that the work product meets the needs of the project’s customers is referred to as the: a. coordinator b. user c. maintenance oracle d. standards bearer Answer: b Difficulty: Med Reference: p. 186 |
| 96. | At a walkthrough meeting, the person who ensures that the work product adheres to organizational technical standards is referred to as the: a. coordinator b. user c. maintenance oracle d. standards bearer Answer: d Difficulty: Med Reference: p. 186 |
| 97. | At a walkthrough meeting, the person who reviews the work product in terms of future maintenance activities is referred to as the: a. coordinator b. user c. maintenance oracle d. standards bearer Answer: c Difficulty: Med Reference: p. 186 |
| 98. | Which of the following is an example of a web-based platform cost? a. ongoing design fees b. server software c. direct mail d. training and travel Answer: b Difficulty: Hard Reference: p. 189 |
| 99. | Which of the following is an example of a web-based marketing cost? a. support staff b. web-hosting service c. graphics staff d. paid links to other Web sites Answer: d Difficulty: Med Reference: p. 189 |
| 100. | The process of assessing the degree to which a proposed system solves business problems or takes advantage of business opportunities refers to: a. schedule feasibility b. operational feasibility c. technical feasibility d. political feasibility Answer: b Difficulty: Med Reference: p. 180 |

## Fill In the Blanks

| 101. | A business case is a written report that outlines the justification for an information system; this report highlights economic benefits and costs and the technical and organizational feasibility of the proposed system. Difficulty: Med Reference: p. 166 | Difficulty: Reference: p. |
| --- | --- | --- |
| 102. | The Baseline Project Plan is the major outcome and deliverable from the project initiation and planning phase and contains an estimate of the project’s scope, benefits, costs, risks, and resource requirements. Difficulty: Med Reference: p. 166 | Difficulty: Reference: p. |
| 103. | The Statement of Work is a document prepared for the customer during project initiation and planning that describes what the project will deliver and outlines generally at a high level all work required to complete the project. Difficulty: Med Reference: p. 167 | Difficulty: Reference: p. |
| 104. | Economic feasibility is the process of identifying the financial benefits and costs associated with a development project. Difficulty: Easy Reference: p. 168 | Difficulty: Reference: p. |
| 105. | A tangible benefit is a benefit derived from the creation of an information system that can be measured in dollars and with certainty. Difficulty: Easy Reference: p. 170 | Difficulty: Reference: p. |
| 106. | An intangible benefit is a benefit derived from the creation of an information system that cannot be easily measured in dollars or with certainty. Difficulty: Easy Reference: p. 171 | Difficulty: Reference: p. |
| 107. | A tangible cost is a cost associated with an information system that can be easily measured in dollars and with certainty. Difficulty: Easy Reference: p. 171 | Difficulty: Reference: p. |
| 108. | An intangible cost is a cost associated with an information system that cannot be easily measured in terms of dollars or with certainty. Difficulty: Easy Reference: p. 171 | Difficulty: Reference: p. |
| 109. | One-time costs are costs associated with project start-up and development, or system start-up. Difficulty: Med Reference: p. 171 | Difficulty: Reference: p. |
| 110. | Recurring costs are costs resulting from the ongoing evolution and use of a system. Difficulty: Med Reference: p. 172 | Difficulty: Reference: p. |
| 111. | The time value of money refers to the process of comparing present cash outlays to future expected returns. Difficulty: Med Reference: p. 174 | Difficulty: Reference: p. |
| 112. | The discount rate is the rate of return used to compute the present value of future cash flows. Difficulty: Med Reference: p. 174 | Difficulty: Reference: p. |
| 113. | Present value is the current value of a future cash flow. Difficulty: Med Reference: p. 174 | Difficulty: Reference: p. |
| 114. | Break-even analysis finds the amount of time required for the cumulative cash flow from a project to equal its initial and ongoing investment. Difficulty: Med Reference: p. 177 | Difficulty: Reference: p. |
| 115. | Return on investment is the ratio of the net cash receipts of the project divided by the cash outlays of the project. Difficulty: Hard Reference: p. 177 |  |
| 116. | Net present value uses a discount rate determined from the company’s cost of capital to establish the present value of the project. Difficulty: Med Reference: p. 177 |  |
| 117. | Technical feasibility is the process of assessing the development organization’s ability to construct a proposed system. Difficulty: Med Reference: p. 177 | Difficulty: Reference: p. |
| 118. | Operational feasibility is the process of assessing the degree to which a proposed system solves business problems or takes advantage of business opportunities. Difficulty: Med Reference: p. 180 |  |
| 119. | Schedule feasibility is the process of assessing the degree to which the potential time frame and completion dates for all major activities within a project meet organizational deadlines and constraints for affecting change. Difficulty: Med Reference: p. 180 | Difficulty: Reference: p. |
| 120. | Legal and contractual feasibility is the process of assessing potential legal and contractual ramifications due to the construction of a system. Difficulty: Easy Reference: p. 180 | Difficulty: Reference: p. |
| 121. | Political feasibility is the process of evaluating how key stakeholders within the organization view the proposed system. Difficulty: Med Reference: p. 181 | Difficulty: Reference: p. |
| 122. | A walkthrough is a peer group review of any product created during the systems development process. Difficulty: Med Reference: p. 185 | Difficulty: Reference: p. |
| 123. | Referencing a walkthrough meeting, the coordinator plans the meeting and facilitates a smooth meeting process. Difficulty: Hard Reference: p. 186 | Difficulty: Reference: p. |
| 124. | Referencing a walkthrough meeting, the standards bearer ensures that the work product adheres to organizational technical standards. Difficulty: Hard Reference: p. 186 | Difficulty: Reference: p. |
| 125. | Referencing a walkthrough meeting, the maintenance oracle, reviews the work product in terms of future maintenance activities. Difficulty: Hard Reference: p. 186 | Difficulty: Reference: p. |

## Matching Questions

Match each of the following terms with its definition.

|  | a. economic feasibility b. legal and contractual feasibility c. operational feasibility d. political feasibility e. schedule feasibility f. technical feasibility |
| --- | --- |
| 126. | A process of identifying the financial benefits and costs associated with a development project. Answer: a Reference: p. 168 |
| 127. | The process of assessing the degree to which the potential time frame and completion dates for all major activities within a project meet organizational deadlines and constraints for affecting change. Answer: e Reference: p. 180 |
| 128. | The process of evaluating how key stakeholders within the organization view the proposed system. Answer: d Reference: p. 181 |
| 129. | The process of assessing the degree to which a proposed system solves business problems or takes advantage of business opportunities. Answer: c Reference: p. 180 |
| 130. | The process of assessing potential legal and contractual ramifications due to the construction of a system. Answer: b Reference: p. 180 |
| 131. | A process of assessing the development organization’s ability to construct a proposed system. Answer: f Reference: p. 177 |

Match each of the following terms with its definition.

|  | a. intangible benefit b. intangible cost c. one-time cost d. recurring cost e. tangible benefit f. tangible cost |
| --- | --- |
| 132. | A cost associated with an information system that can be measured in dollars and with certainty. Answer: f Reference: p. 171 |
| 133. | A benefit derived from the creation of an information system that can be measured in dollars and with certainty. Answer: e Reference: p. 170 |
| 134. | A cost resulting from the ongoing evolution and use of a system. Answer: d Reference: p. 172 |
| 135. | A cost associated with project startup and development, or system startup. Answer: c Reference: p. 171 |
| 136. | A cost associated with an information system that cannot be easily measured in terms of dollars or with certainty. Answer: b Reference: p. 171 |
| 137. | A benefit derived from the creation of an information system that cannot be easily measured in dollars or with certainty. Answer: a Reference: p. 171 |

Match each of the following terms with its definition.

|  | a. Baseline Project Plan b. discount rate c. economic feasibility d. intangible benefit e. intangible cost f. legal and contractual feasibility g. operational feasibility h. one-time cost i. political feasibility j. present value k. recurring cost l. schedule feasibility m. Statement of Work n. tangible benefit o. tangible cost p. technical feasibility q. walkthrough |
| --- | --- |
| 138. | The rate of return used to compute the present value of future cash flows. Answer: b Reference: p. 174 |
| 139. | A major outcome and deliverable from the project initiation and planning phase that contains the best estimate of a project’s scope, benefits, costs, risks, and resource requirements. Answer: a Reference: p. 166 |
| 140. | A peer group review of any product created during the system development process. Answer: q Reference: p. 185 |
| 141. | The current value of a future cash flow. Answer: j Reference: p. 174 |
| 142. | A cost associated with an information system that can be measured in dollars and with certainty. Answer: o Reference: p. 171 |
| 143. | A benefit derived from the creation of an information system that can be measured in dollars and with certainty. Answer: n Reference: p. 170 |
| 144. | A cost resulting from the ongoing evolution and use of a system. Answer: k Reference: p. 172 |
| 145. | A cost associated with project startup and development, or system startup. Answer: h Reference: p. 171 |
| 146. | A cost associated with an information system that cannot be easily measured in terms of dollars or with certainty. Answer: e Reference: p. 171 |
| 147. | A benefit derived from the creation of an information system that cannot be easily measured in dollars or with certainty. Answer: d Reference: p. 171 |
| 148. | A document prepared for the customer during project initiation and planning that describes what the project will deliver and outlines generally at a high level all work required to complete the project. Answer: m Reference: p. 167 |
| 149. | A process of identifying the financial benefits and costs associated with a development project. Answer: c Reference: p. 168 |
| 150. | The process of assessing the degree to which the potential time frame and completion dates for all major activities within a project meet organizational deadlines and constraints for affecting change. Answer: l Reference: p. 180 |
| 151. | The process of evaluating how key stakeholders within the organization view the proposed system. Answer: i Reference: p. 181 |
| 152. | The process of assessing the degree to which a proposed system solves business problems or takes advantage of business opportunities. Answer: g Reference: p. 180 |
| 153. | The process of assessing potential legal and contractual ramifications due to the construction of a system. Answer: f Reference: p. 180 |
| 154. | A process of assessing the development organization’s ability to construct a proposed system. Answer: p Reference: p. 177 |

For each of the following walkthrough roles, match it with its description.

|  | a. coordinator b. maintenance oracle c. presenter d. secretary e. standards bearer f. user |
| --- | --- |
| 155. | This person reviews the work product in terms of future maintenance activities. Answer: b Reference: p. 186 |
| 156. | This person ensures that the work product adheres to organizational standards. Answer: e Reference: p. 186 |
| 157. | This person plans the meeting and facilitates a smooth meeting process. Answer: a Reference: p. 186 |
| 158. | This person describes the work product to the group. Answer: c Reference: p. 186 |
| 159. | This person ensures that the work product meets the needs of the project’s customers. Answer: f Reference: p. 186 |
| 160. | This person takes notes and records decisions or recommendations made by the group. Answer: d Reference: p. 186 |

Match each of the following feasibility criteria with its purpose.

|  | a. economic b. legal and contractual c. operational d. political e. schedule f. technical |
| --- | --- |
| 161. | To gain an understanding of the degree to which the proposed system will likely solve the business problems or take advantage of the opportunities outlined in the systems service request or project identification study. Answer: c Reference: p. 180 |
| 162. | To gain an understanding of the organization’s ability to construct the proposed system. Answer: f Reference: p. 177 |
| 163. | To provide an understanding of any potential legal ramifications due to the construction of the system. Answer: b Reference: p. 180 |
| 164. | To evaluate how key stakeholders within the organization view the proposed system. Answer: d Reference: p. 181 |
| 165. | To provide an understanding of the likelihood that all potential time frames and completion date schedules can be met, and that meeting these dates will be sufficient for dealing with the needs of the organization. Answer: e Reference: p. 180 |
| 166. | To identify the financial benefits and costs associated with the development project. Answer: a Reference: p. 168 |

## Essay Questions

| 167. | Briefly identify and define the six major categories of feasibility. The six feasibility categories are economic, technical, operational, schedule, legal and contractual, and political. The specifics of a particular project will determine the emphasis placed on each of the feasibility criteria. Economic feasibility seeks to identify the financial benefits and costs associated with the project. Technical feasibility seeks to determine if the organization is capable of developing the new system. Operational feasibility examines the degree of likelihood that the candidate system will be able to solve the business problem or take advantage of opportunities. Schedule feasibility examines the likelihood that all potential time frame and completion date schedules can be met. Legal and contractual feasibility tries to assess the potential legal ramifications due to the construction of the new system. Determining stakeholder’s views of the candidate system is the intent of political feasibility. |
| --- | --- |
| 168. | Briefly identify three commonly used economic cost-benefit analysis techniques. Break-even analysis (BEA) is the process of finding the amount of time required for the cumulative cash flow from a project to equal its initial and ongoing investment. Net present value (NPV) uses a discount rate determined from the company’s cost of capital to establish the present value of a project. Return on investment (ROI) is the ratio of the net cash receipts of the project divided by the cash outlays of the project. A tradeoff analysis can be made between competing projects. |
| 169. | What is a Statement of Work and Baseline Project Plan? How are they different? The Baseline Project Plan and the Statement of Work are the major outcomes and deliverables for the project initiation and planning phase. All information collected and analyzed during this phase is contained in the BP. This plan reflects the best estimate of the project’s scope, benefits, costs, risks, and resource requirements. It also specifies detailed project activities for the following phase and more general specifications for the remaining phases. The BPP can be used by the project selection committee to determine the project worth--accept, reject, or modify. The Statement of Work is a document prepared for the customer during project initiation and planning that describes what the project will deliver and outlines generally at a high level all work required to complete the project. The SOW consists of a high-level summary of the BP. While the actual role of the SOW can vary, the SOW can be used by the analyst and the customer to gain an understanding of the project. |
| 170. | Describe the differences between tangible and intangible benefits and costs, and between one-time and recurring benefits and costs. A tangible benefit refers to a benefit derived from the creation of an information system that can be measured in dollars and with certainty. Examples include reduced personnel expenses, lower transaction costs, and higher profit margins. Intangible benefit refers to a benefit derived from the creation of an information system that cannot be easily measured in dollars or with certainty. Examples include competitive necessity, promotion of organizational learning and understanding, and improved asset utilization. While tangible costs are costs associated with an information system that can be measured in dollars and with certainty, intangible costs are costs associated with an information system that cannot be easily measured in terms of dollars or with certainty. Hardware costs, labor costs, and operational costs are tangible costs. Loss of customer goodwill, employee morale, and operational inefficiency are intangible costs. One-time costs are costs associated with project startup and development or system startup. This type of cost includes hardware and software purchases, user training, and site preparation. Recurring costs are costs resulting from the ongoing evolution and use of a system. New software and hardware leases, incremental communications, and incremental data storage expense are recurring costs. |
| 171. | Briefly define walkthrough and describe the role of each participant. A walkthrough is a peer group review of any product created during the systems development process. During the review users, management, and the development group participate through various roles. These roles are coordinator, presenter, user, secretary, standards bearer, and maintenance oracle. The coordinator is the person who plans the meeting and facilitates a smooth meeting process. The presenter is the individual who describes the work product to the group. Ensuring that the work product meets the needs of the project’s customers is the role fulfilled by the user. The person taking notes and recording decisions or recommendations made by the group is the secretary. The standards bearer role is to ensure that the work product adheres to organizational technical standards. The maintenance oracle is the individual who reviews the work product in terms of future maintenance activities. |
| 172. | Assume a proposed system has a useful life of 5 years, one-time costs of $50,000, recurring costs of $25,000 per year, and tangible benefits of $45,000 per year. If the cost of capital is 10 percent, what is the overall NPV? Overall ROI? Break-even point? The overall NPV is $25,816; the overall ROI is .18, and break-even occurs in year 4. |
| 173. | Assume a proposed system has a useful life of 5 years, one-time costs of $250,000, recurring costs of $80,000 per year, and tangible benefits of $175,000 per year. If the cost of capital is 12 percent, what is the overall NPV? Overall ROI? Break-even point? The overall NPV is $92,454; the overall ROI is .17, and break-even occurs in year 4. |
| 174. | Assume a proposed system has a useful life of 5 years, one-time costs of $1,000,000, recurring costs of $250,000 per year, and tangible benefits of $750,000 per year. If the cost of capital is 10 percent, what is the overall NPV? Overall ROI? Break-even point? The overall NPV is $895,393; the overall ROI is .46, and break-even occurs in year 3. |
| 175. | Assume a proposed system has a useful life of 5 years, one-time costs of $50,000, recurring costs of $25,000 per year ,and tangible benefits of $35,000 per year. If the cost of capital is 10 percent, what is the overall NPV? Overall ROI? Break-even point? The overall NPV is ($12,092), and the overall ROI is negative. Based on the information given, this project will not break-even during its useful life. |
| 176. | Assume a proposed system has a useful life of 5 years, one-time costs of $1,000,000, recurring costs of $250,000 per year, and tangible benefits of $750,000 per year. If the cost of capital is 10 percent, what is the overall NPV? Overall ROI? Break-even point? The overall NPV is $895,393 and the overall ROI is .46. The project breaks even in year 3. |